# FAST Student Facilitator — Teammate Onboarding & Feature Guide

Target audience: the 4 teammates picking up the remaining features of FSF.
Owner of shared code (Carpool, Global Search, Admin Panel, Moderation, Users, Stats): Huzaifa.

Read this entire document once. Then keep it open while you build your feature — the Cursor Prompt Template in section 7 is designed to be copy-pasted into Cursor chat with your feature name filled in.

## 1. What this project is

FSF is the centralized campus portal for FAST-NUCES Lahore. The SRS (FSF_SRS.docx) and Phase 1 / Phase 2 deliverables (Team2_Phase-1_Deliverable.docx, Team2_Phase2_Deliverable.docx, Approved Project Proposal.docx) in the repo root are the source of truth for scope, data, and UI flow. Do not invent features beyond what those documents describe — extend existing ones instead (see §6 on Open-Closed).

Stack

- Backend: Spring Boot 3.2.3, Java 17 (runs fine on 21), Spring Data JPA, Spring Security, PostgreSQL. Port 8080.

- Frontend: React 19 + Vite 8 + React Router 7. Port 5173.

- DB: PostgreSQL, database name fsf_db.

## 2. One-time local setup (~15 minutes)

### 2.1 Prerequisites

Install and put on PATH:

| Tool | Version | Verify command |
| --- | --- | --- |
| Java JDK | 17 or 21 | java -version |
| Maven | 3.9+ | mvn -v |
| Node.js | 20 LTS+ | node -v & npm -v |
| PostgreSQL | 15 or 17 | psql --version |
| Git | any recent | git --version |

### 2.2 Clone the repo

git clone https://github.com/huzaifahayee/FAST-Student-Facilitator.git

cd "FAST-Student-Facilitator"

### 2.3 Create the database (one-time)

Open psql (or pgAdmin) as the postgres superuser and run:

CREATE DATABASE fsf_db;

### 2.4 Configure your local DB password

The committed backend/src/main/resources/application.properties uses Huzaifa's local Postgres password. Change that line to your own local password before running. Don't commit your change unless the team agrees to externalize it to env vars later.

spring.datasource.password=YOUR_LOCAL_PASSWORD

### 2.5 Start the backend

cd backend

mvn -DskipTests spring-boot:run

Wait for Started FsfApplication in X seconds. API is now at http://localhost:8080.

Smoke test in another shell:

curl http://localhost:8080/api/rides/count/active

You should get 200 and a number.

### 2.6 Start the frontend

cd frontend

npm install

npm run dev

Open http://localhost:5173. Click Sign in as Student (or Portal Admin to see admin views).

### 2.7 When schema changes break startup

If a teammate pushes a new @Column(nullable = false) and your DB already has rows, Hibernate's ddl-auto=update will fail to add the column. Fastest dev fix — drop only the tables whose schema changed; Hibernate will rebuild them:

DROP TABLE IF EXISTS <your_table> CASCADE;

Then restart the backend.

## 3. Git workflow (please follow strictly)

- Branch per feature. git checkout -b feat/lost-and-found (or feat/past-papers, etc.). Never push directly to main.

- Small commits. One logical change per commit. Message style: feat(lost-found): add LostItem entity + repository.

- Pull before you push. git pull --rebase origin main before opening a PR.

- Open a Pull Request on GitHub. Huzaifa reviews and merges.

- Never commit node_modules/, target/, .env, IDE configs, or your personal application.properties. .gitignore already blocks most of these; don't override it.

## 4. Architecture tour (so you know where to put things)

backend/src/main/java/com/fast/fsf/

├── FsfApplication.java          # Spring Boot entry point (don't touch)

├── config/SecurityConfig.java   # URL auth rules — ADD your route here

├── model/                       # @Entity classes = DB tables

│   ├── User.java, Role.java

│   ├── Ride.java                # <-- your features will mirror this shape

│   └── ActivityLog.java

├── repository/                  # Spring Data JPA interfaces

│   ├── UserRepository.java

│   ├── RideRepository.java

│   └── ActivityLogRepository.java

└── controller/                  # REST endpoints

├── UserController.java

├── RideController.java      # <-- reference implementation for CRUD+moderation

└── AdminController.java

frontend/src/

├── App.jsx                      # Router — ADD your route here

├── components/

│   ├── Sidebar.jsx              # Nav links — your feature already has an entry

│   ├── Topbar.jsx               # Global search — your feature is already indexed

│   ├── Dashboard.jsx

│   ├── FeatureCarousel.jsx      # Landing cards — update desc/path if needed

│   └── ServiceSkeleton.jsx      # Placeholder shown at your route today

└── pages/

├── Carpool.jsx              # <-- reference implementation for a full feature page

├── AdminPanel.jsx

├── Stats.jsx

└── Login.jsx

Where to plug in your feature:

- New @Entity → backend/.../model/

- New JpaRepository → backend/.../repository/

- New @RestController → backend/.../controller/

- New React page → frontend/src/pages/YourFeature.jsx + .css

- Replace the ServiceSkeleton for your route in App.jsx with your new page.

## 5. Feature assignments

There are 8 feature skeletons left. Split 2 per teammate, grouped so the two features in each bundle share patterns (makes reuse easier and accelerates your second feature):

| Teammate | Features | Why they pair well |
| --- | --- | --- |
| TM-1 | Lost & Found, Book Exchange | Both are item listings with an owner, contact info, status flag (lost/found, for-sale/sold), and admin moderation — mirror Ride almost 1:1. |
| TM-2 | Past Papers, FastNotes | Both are file uploads with metadata (course, semester, instructor, tags) + student-side filter/search. |
| TM-3 | Campus Events, Pop Reminders | Both are time-based announcements with a date, category, visibility scope (campus-wide vs class), and expire-after-date logic. |
| TM-4 | Campus Map, Timetable | Both are structural reference data: static or semester-scoped lookups, heavy on the UI, light on mutations. |

Each pair is aligned with the SRS functional requirements. Before you start, re-read the sections of FSF_SRS.docx and the Phase 2 deliverable that describe your two features — your work must match the use cases, screens, and non-functional requirements (NFRs) described there.

## 6. Design rules you MUST follow

### 6.1 SOLID — with Open-Closed front and center

The existing code is already built on SOLID principles. Huzaifa wrote it that way on purpose — extend it, don't rewrite it. Concretely:

#### Single Responsibility

- model/ classes hold data only (no business logic).

- repository/ interfaces do queries only.

- controller/ classes translate HTTP ↔ service calls.

- Cross-cutting concerns (CORS, auth, role checks) live in config/SecurityConfig.java — don't duplicate them in controllers.

#### Open-Closed (the big one)

Open for extension, closed for modification. When you add a feature:

DO create a new @Entity, new Repository, new Controller. Add a new route in App.jsx. Add a new matcher line in SecurityConfig.

DON’T edit Ride.java, RideController.java, or AdminController.java to “squeeze in” your feature. If you think you need to, ask Huzaifa first.

Concrete pattern — mirror the Ride stack:

- Entity shape (from backend/.../model/Ride.java):

  - an @Id primary key,

  - owner identity columns (driverName, driverEmail),

  - the domain-specific columns,

  - moderation columns that every content feature must have: boolean flagged = false, boolean approved = false, String moderationReason.

Copy that moderation triplet into your entity so the admin panel can cleanly extend to cover your content later.

- Repository shape (from backend/.../repository/RideRepository.java):

  - Extend JpaRepository<YourEntity, Long>,

  - Add derived queries: countByApprovedTrue, findByApprovedFalse, findByFlaggedTrue, findByXxxContainingIgnoreCaseAndApprovedTrue.

Matching these names means the admin/stats/search code will “just work” for your content later.

- Controller shape (from backend/.../controller/RideController.java): endpoints you should mirror — same verbs, same paths (replace rides with your resource, e.g. lost-items):

  - GET /api/<resource> — list (approved by default)

  - POST /api/<resource> — create, default approved=false

  - GET /api/<resource>/pending — admin approval queue

  - PUT /api/<resource>/{id}/approve?reason= — admin approve

  - PUT /api/<resource>/{id}/flag?reason= — report

  - PUT /api/<resource>/{id}/resolve — clear a flag

  - DELETE /api/<resource>/{id}?reason= — admin hard delete

  - GET /api/<resource>/flagged, /flagged/count, /count/active

  - GET /api/<resource>/search?query=... — filter approved items

Also emit an ActivityLog on every POST / approve / flag / delete, exactly like RideController does. This keeps the admin audit log honest.

- Frontend page shape (from frontend/src/pages/Carpool.jsx):

  - Use useEffect on mount to fetch the list,

  - Offer form → POST → show inline validation errors (not alert()),

  - List rendered as glass-cards with approval + flag status badges,

  - Pull the logged-in user from props — never hardcode names/emails.

#### Liskov, Interface Segregation, Dependency Inversion

- Use JpaRepository interfaces, not concrete classes.

- Controllers depend on repositories via constructor injection (@Autowired on constructor). Don't use field injection in new code.

- Don't cast User to a subtype — there is none; Role is an enum, not inheritance.

### 6.2 Phase 1 / Phase 2 alignment

- Phase 1 (Team2_Phase-1_Deliverable.docx) fixed the use cases, actors, and functional requirements. Your feature's endpoints + UI screens must cover those use cases — no fewer, no more.

- Phase 2 (Team2_Phase2_Deliverable.docx) fixed the class diagram, sequence diagrams, and UI mockups. Your entity field names and controller method names should read like the class diagram. If you deviate, you must update the diagram and raise it in the team chat.

- NFRs from the SRS that bite you silently:

  - NFR 4.1.2 — only @nu.edu.pk users (OAuth is scaffolded but disabled; pull user identity from the user prop, never hardcode).

  - NFR 4.2.1 — real-time/responsive filtering in list screens.

  - NFR 4.2.3 — there may be a max count clause for your feature (Carpool: max 5 checkpoints). Re-read your feature's NFR section and enforce the limit in both frontend (disable input) AND backend (throw IllegalArgumentException or return 400).

### 6.3 What NOT to change without approval

- SecurityConfig request-matcher ordering (add new lines below existing ones, don't reshuffle).

- User / Role / ActivityLog entities — these are shared.

- Admin panel logic / tab identifiers (approvals | moderation | users).

- Global Search index in Topbar.jsx — your feature is already listed. Only edit the tags array for your entry if you want better search hits.

## 7. Cursor prompt template (copy-paste this)

Open your feature branch in Cursor, then paste the block below into the chat, replacing the placeholders. Cursor will use the surrounding repo context to generate code that matches the existing conventions.

Context: I'm working on the FAST Student Facilitator (FSF) codebase.

The team lead Huzaifa has already built the Carpool feature (backend + frontend),

the Admin Panel, Global Search, and Stats. I must extend the system to add my

feature WITHOUT modifying Huzaifa's existing files (Open–Closed Principle).

My feature name: <FEATURE NAME, e.g. "Lost & Found">

Assigned route in the frontend: <ROUTE, e.g. "/lost-found">

Source of truth: the sections of FSF_SRS.docx and Team2_Phase2_Deliverable.docx

that describe this feature. Any UI screen or data field named there is required.

Please do the following, exactly mirroring the Carpool pattern:

1) Backend

- Create a new JPA @Entity in com.fast.fsf.model.<EntityName>.java with:

* @Id Long id

* the domain fields from the SRS for this feature

* owner identity columns (ownerName, ownerEmail)

* moderation triplet: boolean flagged=false, boolean approved=false,

String moderationReason (nullable)

* explicit getters/setters, default no-arg constructor

* enforce any "max N items" NFR inside the setter (throw IllegalArgumentException)

- Create com.fast.fsf.repository.<EntityName>Repository extends

JpaRepository<<EntityName>, Long> with derived queries mirroring

RideRepository (countByApprovedTrue, findByApprovedFalse,

findByFlaggedTrue, findBy<SearchField>ContainingIgnoreCaseAndApprovedTrue).

- Create com.fast.fsf.controller.<EntityName>Controller under

/api/<resource>/** with the same verbs as RideController:

GET list, POST create (approved=false), GET /pending,

PUT /{id}/approve?reason=, PUT /{id}/flag?reason=,

PUT /{id}/resolve, DELETE /{id}?reason=,

GET /flagged, GET /flagged/count, GET /count/active,

GET /search?query=...

Emit an ActivityLog entry on POST / approve / flag / delete using the

ActivityLogRepository, exactly like RideController does.

- Add a new requestMatcher line in SecurityConfig under the existing rides

line: .requestMatchers("/api/<resource>/**").permitAll()

2) Frontend

- Create frontend/src/pages/<FeatureName>.jsx and .css.

- Use the same structure as Carpool.jsx: header, "Offer/Add" button that

toggles an inline form, validation before POST, a list of glass-card items

with approval + flag status badges, a Report button per card.

- Pull the current user from the `user` prop and send ownerName / ownerEmail

in the POST body. Never hardcode identities.

- In App.jsx, replace the ServiceSkeleton placeholder for this feature's

route with <<FeatureName> user={user} />.

- Do NOT modify Carpool.jsx, AdminPanel.jsx, Stats.jsx, SecurityConfig

ordering, User.java, Ride.java, ActivityLog.java, or the admin tab ids.

3) Deliverables

- Tell me which files you created and which files you modified (expected:

only App.jsx and SecurityConfig.java are modified; everything else is new).

- Run the linter on the new files.

- Summarize how each SRS functional requirement for this feature maps to

one or more of the endpoints and screens you produced.

## 8. Definition of Done (for your PR)

Before you request review:

- [ ] mvn -DskipTests spring-boot:run starts clean (no stack traces).

- [ ] npm run dev compiles and your page loads at its route.

- [ ] Posting a new item works end-to-end as a Student.

- [ ] Logging in as Admin shows your item in the Approvals tab and lets you approve, flag, resolve, delete it (because you mirrored the moderation triplet and endpoints).

- [ ] Global Search still finds your feature from the Topbar.

- [ ] No files other than App.jsx, Sidebar.jsx (tags only, optional), FeatureCarousel.jsx (desc only, optional), and SecurityConfig.java were modified. Everything else must be new files.

- [ ] Your commit messages follow feat(<feature>): ..., fix(<feature>): ....

- [ ] You updated the SRS traceability row in your PR description (which endpoint satisfies which FR / UC).

## 9. When you get stuck

- Re-read backend/.../controller/RideController.java — your answer is usually a one-line transformation of something there.

- Re-read frontend/src/pages/Carpool.jsx — same story.

- Paste the exact error + the 10 lines around it into Cursor chat along with “how would this be solved in the Carpool pattern?”

- If it's a schema/DB error like “column X contains null values”, drop only your feature's table (§2.7) and restart.

- Still stuck? Ping Huzaifa with: branch name, endpoint/route you're on, full stack trace.

Good luck. If you follow the pattern, your feature will land cleanly, the admin panel will work for your content without you touching it, and your PR will get merged on first review.